CROP DOCTOR AI — AGILE LOGBOOK (SPRINT 1)

| Date: | 15-09-2026 |  |
| --- | --- | --- |
| Tuesday | - What did I complete since the last standup? | Reviewed the completed Trello checklist for project planning: problem statement, target users, user stories, acceptance criteria and prioritised backlog. My contribution was research supporting the problem and user needs. |
|  | - What am I planning to complete between now and the next standup? | Share research findings with the team and review frontend design requirements. |
|  | - What are my impediments (or risks or problems)? | Confirm that the disease information and user needs are accurate; no specific stand-up blocker was recorded. |

| Date: | 16-09-2026 |  |
| --- | --- | --- |
| Wednesday | - What did I complete since the last standup? | Reviewed the frontend design and FastAPI backend setup marked complete in Trello. Researched plant-disease detection and information needed for the diagnosis and advice screens. |
|  | - What am I planning to complete between now and the next standup? | Check how the ResNet50/DenseNet121 predictions and Gemini guidance will be explained to users. |
|  | - What are my impediments (or risks or problems)? | Accuracy of plant-disease descriptions and clear confidence explanations need attention; no specific blocker was recorded. |

| Date: | 17-09-2026 |  |
| --- | --- | --- |
| Thursday | - What did I complete since the last standup? | Reviewed Trello tasks for connecting the frontend and backend and integrating Gemini AI recommendations. The model-integration card was also marked complete, with a 16 September due date. |
|  | - What am I planning to complete between now and the next standup? | Help check that disease symptoms, treatment and prevention guidance are understandable; prepare for testing. |
|  | - What are my impediments (or risks or problems)? | Check the reliability of AI-generated guidance and the handling of uncertain predictions; no stand-up blocker was recorded. |

| Date: | 18-09-2026 |  |
| --- | --- | --- |
| Friday | - What did I complete since the last standup? | Reviewed supporting-feature and testing/presentation checklists marked complete on Trello. Helped prepare research points for explaining the project and its purpose. |
|  | - What am I planning to complete between now and the next standup? | Collect feedback and note any research or presentation improvements. |
|  | - What are my impediments (or risks or problems)? | Potential risks include incorrect predictions and advice; the screenshots do not document specific defects. |

| Date: | 21-09-2026 |  |
| --- | --- | --- |
| Monday | - What did I complete since the last standup? | No Trello screenshot was provided for this date; completion of follow-up work is not verified. |
|  | - What am I planning to complete between now and the next standup? | Proposed follow-up: review sprint feedback and update research notes if required. |
|  | - What are my impediments (or risks or problems)? | Confirm whether a follow-up stand-up took place and replace this draft entry with the actual record. |