# Agile Team Charter

Crop Doctor AI | Project working agreement

# 1. Team Purpose & Vision

Our purpose is to develop Crop Doctor AI, a mobile-first Progressive Web App that helps farmers and gardeners identify possible plant diseases using a leaf photograph. The solution combines ResNet50 and DenseNet121 predictions with Google Gemini-generated explanations, treatment guidance and prevention advice. We aim to make plant health information more accessible and actionable.

# 2. Product & Success Criteria

The planned experience allows a user to upload or capture a leaf image, receive a disease prediction and confidence information, and read symptoms, treatment and prevention advice. The project README also describes follow-up chat, PDF export and installable mobile functionality. Success should be assessed through demonstrated functionality, testing with representative field images and clear communication of model uncertainty; no verified performance target is supplied in the README.

Privacy statement: I have chosen not to include the names of other team members in this portfolio document to respect their privacy. Team responsibilities are documented without identifying individuals.

# 3. Team Members & Roles

| Member | Role | Responsibilities |
| --- | --- | --- |
| Zahrah Vermaak | Researcher, Agile Lead | Facilitate meetings, ensure Agile practices are followed. Does research about project. |
| Sesona Panca | Project Manager | Managed project planning, assigned tasks, monitored deadlines and ensured the team stayed on track. |
| Lisakhanya Ndwandwa | UI/UX Designer | Designed the application's interface, layouts and user experience to make it easy to navigate. |
| Lubabalo Notutela | Developer | Developed the application's functionality, integrated the frontend and backend, and assisted with testing. |
| Tebogo Masonganyi | Database Manager | Managed the database structure, data storage and retrieval requirements for the application. |

# 4. Agile Framework & Meetings

Proposed approach: manage work on Trello with a prioritised product backlog and a sprint task list. Hold short stand-ups to discuss completed work, next steps and blockers; conduct planning, a demo/review and a retrospective at agreed intervals. Confirm the actual meeting cadence and sprint dates before signing.

# 5. Working Agreements

| Agile activity | Purpose / proposed frequency |
| --- | --- |
| Framework: Kanban using Trello | Visualise tasks and track work in progress throughout the project. |
| Sprint planning | Agree on priority work and the sprint goal at the start of each sprint. |
| Daily stand-up | Briefly discuss progress, next steps and blockers on working days. |
| Sprint review / demo | Demonstrate completed work at the end of the sprint. |
| Retrospective | Reflect on teamwork and improvements at the end of the sprint. |

# 6. Communication

| Working agreement | How we apply it |
| --- | --- |
| Punctuality | Attend agreed meetings on time and prepared. |
| Respect | Listen to others and provide constructive feedback. |
| Task tracking | Keep Trello cards and task statuses updated. |
| Blockers | Raise problems early and ask for support. |
| Quality | Review and test changes before marking tasks complete. |
| Collaboration | Share knowledge and support other team members. |

# 7. Decision-Making & Escalation

| Channel / method | Purpose / expectation |
| --- | --- |
| Team messaging channel (to confirm) | Quick updates, questions and blockers. |
| Project board / Trello | Track tasks, priorities and progress in one place. |
| Meetings | Discuss decisions, clarify responsibilities and review progress. |
| Shared repository / files | Keep project files, code and documentation organised. |
| Response expectations | Agree on availability and response times as a team. |

# 8. Definition of Done

A task is done when its agreed acceptance criteria are met, the relevant functionality has been reviewed and tested, errors are handled appropriately, documentation is updated and the change is ready to demonstrate. AI predictions and Gemini advice should be presented with appropriate uncertainty and should not be treated as guaranteed diagnoses.

# 9. Core Values

Respect, accountability, transparency, collaboration, trust and continuous learning. Team members should share credit fairly and give constructive feedback.

# 10. Risks, Dependencies & Constraints

Key risks include the lab-to-field gap between PlantVillage and real-world PlantDoc images, uncertain model predictions, Gemini API availability, and large model/data files excluded from version control. Dependencies include the trained .h5 models, Python/FastAPI backend, React/Vite frontend and access to the Gemini API. Mitigations include representative field-image testing, clear failure messages and keeping credentials outside source control.

# 11. Review & Improvement

Review this charter during retrospectives and whenever scope, responsibilities or working practices change. Record agreed updates and the date of approval. The charter remains a draft until the team confirms its roles and agreements.

# 12. Team Commitment

Team members may confirm the agreed charter privately. Names and signatures are intentionally omitted from this portfolio copy to protect their privacy.

| Name | Signature | Date |
| --- | --- | --- |
| Zahrah Vermaak | z.vermaak | September 2026 |
| Lubabalo Notutela | l.notutela | September 2026 |
| Sesona Panca | s.panca | September 2026 |
| Lisakhanya Ndwandwa | l.ndwandwa | September 2026 |
| Tebogo Masonganyi | t.masonganyi | September 2026 |